Ilwaco Parks and Recreation Minutes

March 12, 2019

Attendance: David Jensen, Jon Ducharme, Vinessa Karnofski, Jarrod Karnofski

Ilwaco Community Park Sign Update

* David Jensen has drawn up the city park sign dimensions and will share those with Levi of Brother Concrete.
* A-1 Ready-mix has agreed to donate concrete for this project.
* City Parks Staff will start preparing the space for the sign, setting rebar and moving the existing electrical conduit.
* Renee O’Connor will start working with the Boys and Girls Club to paint the tiles
* Funds are still needed to finish the front side of the sign. $6500 needs to be raised.
* General account for P&R has about $1600

Ilwaco park and Recreation Plan

* Vinessa reached out to Hannah Dankbar of Crest and found she has moved out of the area. Nancy Ferber will be taking her place in April and will reach out to assist us then.
* Holly Beller reached out to Sam Rubin, city planner, to see if he knew the exact requirements for the update.

Community Build

* Another community build needs to be scheduled the first week of June.
	+ Rock to continue grading the picnic pavilion
	+ Wood fiber to fill in the playground and around the picnic tables
	+ Planting native plants around the new sign